|  | Provider | Project Name | Total Units | Larger (4+) | Wheel chair | Tenure | Total Grant | Grant Draw Down pre-2025/26 | Projected Grant Draw Down 2026/27 | Projected Grant Draw Down 2027/28 | Projected Grant Draw Down 2028/29 | Projected Grant Draw Down 2029/30 | Projected Grant Draw Down 2030/31 | Future Years | Total Points | 20 minute neighbour -hood |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Paragon | Buy Back 2026-27 | 5 | 1 |  | SR | £ 345,000 | £ - | £ 345,000 | £ - | £ - | £ - | £ - | £ - | 825 | Good |  |
|  | Paragon | Buy Backs 2027-28 | 5 | 1 |  | SR | £ 345,000 | £ - | £ - | £ 345,000 | £ - | £ - | £ - | £ - | 825 | Good |  |
|  | Paragon | Buy Backs 2028-29 | 5 | 1 |  | SR | £ 345,000 | £ - | £ - | £ - | £ 345,000 | £ - | £ - | £ - | 825 | Good |  |
|  | Paragon | Buy Backs 2029-30 | 5 | 1 |  | SR | £ 345,000 | £ - | £ - | £ - | £ - | £ 345,000 | £ - | £ - | 825 | Good |  |
|  | Paragon | Buy Backs 2030-31 | 5 | 1 |  | SR | £ 345,000 | £ - | £ - | £ - | £ - | £ - | £ 345,000 | £ - | 825 | Good |  |
|  | Falkirk Council | Buy Back 26-27 | 46 | 8 |  | SR | £ 3,150,000 | £ - | £ 3,150,000 | £ - | £ - | £ - | £ - | £ - | 850 | Good |  |
|  | Falkirk Council | Buy Back 27-28 | 46 | 8 |  | SR | £ 3,150,000 | £ - | £ - | £ 3,150,000 | £ - | £ - | £ - | £ - | 850 | Good |  |
|  | Falkirk Council | Buy Back 28-29 | 46 | 8 |  | SR | £ 3,150,000 | £ - | £ - | £ - | £ 3,150,000 | £ - | £ - | £ - | 850 | Good |  |
|  | Falkirk Council | Buy Back 29-30 | 46 | 8 |  | SR | £ 3,150,000 | £ - | £ - | £ - | £ - | £ 3,150,000 | £ - | £ - | 850 | Good |  |
|  | Falkirk Council | Buy Back 30-31 | 46 | 8 |  | SR | £ 3,150,000 | £ - | £ - | £ - | £ - | £ - | £ 3,150,000 | £ - | 850 | Good |  |
|  | Link Group Ltd | MyDub Ph2 | 34 | 2 | 4 | SR | £ 4,326,988 | £ - | £ 1,400,000 | £ 2,926,988 | £ - | £ - | £ - | £ - | 915 | Good |  |
|  | Wheatley- Loretto | Dennyloanhead Ph 1 | 41 | 2 | 2 | SR | £ 5,080,000 | £ - | £ 2,000,000 | £ 1,500,000 | £ 1,580,000 | £ - | £ - | £ - | 1440 | Limited |  |
|  | Wheatley- Loretto | Dennyloanhead Ph2 | 43 | 6 | 2 | SR | £ 5,328,000 | £ - | £ - | £ - | £ - | £ 3,000,000 | £ 2,328,000 | £ - | 1440 | Limited |  |
|  | Wheatley- Loretto | Gilston Farm Ph1 | 63 | 2 | 6 | SR | £ 7,381,386 | £ - | £ - | £ - | £ 1,000,000 | £ 3,532,849 | £ 2,848,537 | £ - | 1130 | Limited |  |
|  | Wheatley- Loretto | Gilston Farm Ph2 | 62 | tbc | tbc | SR | £ 7,345,000 | £ - | £ - | £ - | £ - | £ - | £ 1,600,000 | £ 5,745,000 | 1055 | Limited |  |
|  | Wheatley- Loretto | Carron Road | 82 | 10 | 4 | SR | £ 9,503,479 | £ - | £ 3,000,000 | £ 2,700,000 | £ 3,803,479 | £ - | £ - | £ - | 1300 | Great |  |
|  | Kingdom Housing | Banknock North | 68 |  | 4 | SR, MMR, SE | £ 8,228,000 | £ - | £ - | £ - | £ - | £ - | £ 1,500,000 | £ 6,728,000 | 1390 | Limited |  |
|  | Kingdom Housing | Rosebank North 2 | 13 | 2 | 1 | SR | £ 1,502,000 | £ 400,000 | £ 1,102,000 | £ - | £ - | £ - | £ - | £ - | 1040 | Limited |  |
|  | Places for People (CRE) | Crawfield Road (Cala)* | 33 | 2 | 2 | SR & MMR | £ 4,303,836 | £ - | £ - | £ - | £ 1,000,000 | £ 2,303,836 | £ 1,000,000 | £ - | 890 | Limited |  |
|  | Places for People (CRE) | Crawfield Road (TBC) | 34 | 3 |  | SR & MMR | £ 4,353,320 | £ - | £ - | £ - | £ - | £ - | £ 1,300,000 | £ 3,053,836 | 990 | Limited |  |
|  | Places for People (CRE) | Whitecross | 56 | 4 | 2 | SR & MMR | £ 6,737,498 | £ - | £ 1,600,000 | £ 2,000,000 | £ 1,100,000 | £ 2,037,498 | £ - | £ - | 1155 | Limited |  |
|  | Falkirk Council | Kerse Road | 10 |  |  | SR | £ 928,315 | £ - | £ - | £ - |  | £ 928,315 | £ - | £ - | 1050 | Great |  |
|  | Falkirk Council | Former Denny High* | 137 | 11 | 7 | SR | £ 13,934,903 | £ 4,221,000 | £ 2,544,057 | £ 2,515,432 | £ 3,298,754 | £ - | £ - | £ - | 1040 | Good |  |
|  | Falkirk Council | Queen Street | 9 |  | 1 | SR | £ 1,031,959 | £ - | £ - | £ - | £ - | £ - | £ 1,031,959 | £ - | 760 | Great |  |
|  | Total |  | 940 | 89 | 35 |  | £ 97,459,684 | £ 4,621,000 | £ 15,141,057 | £ 15,137,420 | £ 15,277,233 | £ 15,297,498 | £ 15,103,496 | £ 15,526,836 |  |  |  |
|  | Commuted Sum to Supplement Grant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Provider | Project Name | Total Units | Larger (4+) | Wheel-chair | Tenure | Total Grant | Commuted Sum pre-2025/26 | Commuted Sum 2026/27 | Commuted Sum 2027/28 | Commuted Sum 2028/29 | Commuted Sum 2029/30 | Commuted Sum 2030/31 | Future Years | Total Points | 20 minute neighbour -hood |  |
|  | Falkirk Council | Former Denny High* | 137 | 11 | 7 | SR | £ 13,934,903 | £ 132,031 | £ 1,069,911 | £ - | £ - | £ - | £ - | £ - | 1040 | Good |  |
|  | Total |  | 170 | 13 | 9 |  | £ 18,238,739 | £ 132,031 | £ 1,650,900 | £ - | £ - | £ - | £ - | £ - |  |  |  |

Appendix 5

|  | Shadow Programme 2026-2031 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Provider | Project Name | Total Units | Larger (4+) | Wheel-chair | Tenure | Total Grant | Commuted Sum pre-2025/26 | Projected Grant Draw Down 2026/27 | Projected Grant Draw Down 2027/28 | Projected Grant Draw Down 2028/29 | Projected Grant Draw Down 2029/30 | Projected Grant Draw Down 2030/31 | Future Years | Total Points | 20 minute neighbour -hood |  |
|  | Cairn | Adam Grossart Court | 52 | 0 | 6 | SR | £ 2,756,000 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 885 | Great |  |
|  | Kingdom Housing | Avonpark, Avonbridge | 20 | 2 | 2 | SR | £ 2,420,000 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 805 | Limited |  |
|  | Kingdom Housing | Allandale | 21 | 4 | 1 | SR | £ 2,541,000 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 1015 | Limited |  |
|  | Falkirk Council | Seabegs Road, Bonnybridge | 31 | 2 | 2 | SR | £ 3,492,655 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 815 | Great |  |
|  | Falkirk Council | Banknock South | 101 | 4 | 9 | SR | £ 10,570,251 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 1240 | Limited |  |
|  | Falkirk Council | King Street | 21 |  | 4 | SR | £ 2,218,552 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 885 | Great |  |
|  | Bield | Dean Court | 57 |  | 6 | SR | £ 7,400,000 | £ - | £ - | £ - | £ - | £ - | £ - | £ - | 740 | Great |  |
|  | Total |  | 303 | 12 | 30 |  | £ 31,398,458 | £ - | £ - | £ - | £ - | £ - | £ - | £ - |  |  |  |